M-19 MicroSurfacing –The Michigan Department of Transportation (MDOT) is working on the M-19 Micro-surfacing project from Richmond to Memphis.  Micro-surfacing is a thin layer of asphalt placed over top of the existing asphalt road surface.

As of Monday, September 23rd, the project engineer anticipates that the contractor will require four more days to complete the work in the City limits.  They will be working the next four days that they have good weather.

As M-19 is a state highway the project is under the jurisdiction of MDOT and the State of Michigan.

This is an MDOT project as Main Street is a state highway (M-19).  The contact person for the project is Mark Koskinen, 248-794-3905.  Mark is serving as the MDOT Project Engineer for the project.